Project Log – Tharun King Antony

11/11/24 to 17/11/24

- Did research into my project for the interim report

- Found some useful research papers that could be used for my literature review

- Looked into what type of architecture and technology stack I would need to develop my project

- Started interim report with brief bullet points to expand on

18/11/24 to 24/11/24

- Started writing the interim report. Set out the main aims and objectives.

- Did more research for the literature review

- Finalised how I want to implement the features of my project

- Made diagrams for the interim report

- Completed and handed in my report

25/11/24

- Practised my Java skills for the project to make sure I know the basics

- Looked more into how to code and build up an algorithm from scratch

- Looked into how to use JSP and CSS to make a polished website.

17/02/25 to 01/02/25

- Prepared PowerPoint slides for the interview

- Try to set up some code to show, but was unable to get anything working.

24/02/25 to 02/03/25

- Read up on Spring Boot documentation and review example projects to understand how to start.

03/03/25 to 09/03/25

- Tried to implement login and registration using Spring Security

- Too many redirect errors

10/03/25 to 16/03/25

- Tried to add security configuration to solve the error from last week

- Made a basic home page to display a Hello World message to see if the project could load a webpage.

- Home page worked, but login and registration still gave the same error.

17/03/25 to 23/03/25

- Looked into alternatives to try and fix the too many redirects error

- Still trying to make .JSP files work by changing configurations in the application properties file.

- Found no solutions

24/03/25 to 30/03/25

- Didn’t make much progress. Had to focus on cybersecurity and big data assignments

31/03/25 to 06/04/25

- Read up on Spring Boot documentation and review example projects to understand how to start.

07/04/25 to 13/04/25

- No commits, but planned out database structure and models on paper.

- Created a rough outline of the features I wanted.

14/04/25 to 20/04/25

- Decided to switch to thyme leaf as it is more integrated with Spring Security.

- Set up a fully functional login page with a test user injected into the database to make sure it works.

- Created initial database tables for Project, Groups, Convenor Details, and Student Details.

- Set up correct relationships between tables.

- Started backend logic and setup.

21/04/25 to 27/04/25

- Finished setting up full schema and repositories.

- Made register pages with basic Spring Security setup.

- Created a basic home page with a logout.

- Convenor dashboard with project creation.

- Built student preference model and page.

- Started the group allocation controller and view for the convenor.

- Started the auto group allocation function

28/04/25 to 04/05/25

- Finished the group allocation function

- Started writing my dissertation

- Finished the majority of my dissertation up to testing. Put it on pause to focus more on my project

- Fixed issues in the group allocation algorithm and added the evaluateGroupCompatibility method.

- Convenor can now view compatibility scores and allocate groups.

- Added student-side project view and details page.

- Built editing features for projects and students.

- Added guest homepage and improved README.

05/05/25 to 11/05/25

- Created group deletion function.

- Added student project submission functionality.

- Added unit tests for key services and encryption.

- Peer review system implemented (frontend and backend).

- Added mark distribution service using peer review scores.

- Convenors can now view submissions, marks, and peer reviews.

12/05/25 to 18/05/25

- After implementing all new features focused on the dissertation again

- Refined modularity in group allocation and controller logic.

- Fixed bugs in student removal, project views, and peer review deadline enforcement.

- Improved MVC compliance by restructuring controller/service logic.

- Added a test method to compare my algorithm to random allocation.

- Went back over my dissertation to add and explain all the new features

- Made and added new diagrams

- Finished testing, critical appraisal, conclusion and abstract

- Formatted dissertation to meet submission standards and submitted

- Finalised README and cleaned up final touches for submission.